# Resolution of Issue NFR-030

`npm test` placeholder and missing CI pipeline

| Issue ID | NFR-030 |
| --- | --- |
| Severity | Low originally; elevated to P0 release-process blocker |
| Date | 2026-09-12 |
| Repository | jbaker7989/RecruitingApp |
| Resolution branch | fix/NFR-030-ci-bootstrap |
| Pull request | #1 |
| Status | Verified; PR #1 hosted CI and review passed |

# Problem and Root Cause

The package test script deliberately exited with an error, no GitHub Actions workflow existed, and no built-artifact smoke gate enforced the project workflow.

# Red-Phase Evidence

Two initial tests were committed first and failed on the placeholder script and missing workflow. Review-driven tests then failed on missing smoke coverage, wrong gate order, mutable action tags, and shell-dependent non-recursive test discovery before each correction.

# Implemented Changes

Changed npm test to a quoted recursive TypeScript test pattern supported by Node 24/tsx.

Added a SHA-pinned, read-only GitHub Actions workflow with install → typecheck → build → test → smoke ordering.

Added scripts/ci-smoke.mjs to boot dist/index.js on an isolated port/data directory and require a healthy /health response.

Disabled persisted checkout credentials and added concurrency cancellation and a ten-minute timeout.

# Regression Coverage

Four NFR-030 tests validate recursive discovery, exact CI ordering, functional built smoke, SHA pinning, and credential policy.

Complete suite discovers and passes all 14 tests.

# Verification Evidence

npm ci completed with zero audited vulnerabilities.

npm run typecheck, npm run build, npm test, and npm run smoke all passed locally.

Hosted GitHub Actions verify passed in 19 seconds and Greptile Review passed in PR #1.

# Residual Risks and Follow-up

Additional test directories must continue to use the .test.ts suffix to match the recursive contract.

Vercel automatic Git deployment remains tracked separately by NFR-035.

# Resolution Decision

The defect is resolved by the reviewed implementation in PR #1. The fix is merge-ready because automated tests, typecheck, build, built-artifact smoke, Vercel preview health, hosted GitHub Actions, and external review all passed. Production mutation traffic remains prohibited until NFR-034 is resolved.