# Resolution of Issue NFR-033

Vercel deployment fails — Node type definitions unavailable

| Issue ID | NFR-033 |
| --- | --- |
| Severity | Critical / P0 |
| Date | 2026-09-12 |
| Repository | jbaker7989/RecruitingApp |
| Resolution branch | fix/NFR-030-ci-bootstrap |
| Pull request | #1 |
| Status | Verified; PR #1 hosted CI and review passed |

# Problem and Root Cause

The Vercel TypeScript build could not reliably discover the installed Node declaration package while tsconfig requested types: [node], producing TS2688.

# Red-Phase Evidence

Two tests were committed before the fix. Both failed because neither the checked-in nor effective TypeScript configuration contained an explicit typeRoots entry.

# Implemented Changes

Added compilerOptions.typeRoots: [./node_modules/@types] to tsconfig.json.

Kept @types/node explicitly selected through compilerOptions.types.

Added checked-in and effective-configuration regression tests.

# Regression Coverage

Raw tsconfig test verifies the explicit declaration-package root.

tsc --showConfig test verifies the effective resolved type root.

# Verification Evidence

Local typecheck and build passed with TypeScript 7.0.2.

Clean Vercel preview dpl_DLHyEXhtLgrQLQb111xNFcGyL2TV installed dependencies and completed the TypeScript build.

Authenticated preview /health returned HTTP 200; GitHub Actions verify and Greptile Review passed.

# Residual Risks and Follow-up

Dependency-upgrade changes to TypeScript or @types/node must retain the hosted Vercel build gate.

NFR-035 remains open for automatic Git-to-Vercel deployment connectivity.

# Resolution Decision

The defect is resolved by the reviewed implementation in PR #1. The fix is merge-ready because automated tests, typecheck, build, built-artifact smoke, Vercel preview health, hosted GitHub Actions, and external review all passed. Production mutation traffic remains prohibited until NFR-034 is resolved.