NEW FRONTIER

Recruiting Platform  ·  Planning & Alignment

Planning & Alignment

MVP to First Launch — Plan & Decisions

| Field | Value |
| --- | --- |
| Document | Planning & Alignment |
| Version | 1.0 (Draft for alignment) |
| Date | October 7, 2026 |
| Horizon | MVP → first launch |
| Purpose | Plan the launch and surface decisions to align on |
| Audience | Product, Engineering, Design, Leadership, GTM |

# Contents

Contents

1. Purpose

2. MVP Definition & Launch Criteria

3. Scope for v1

4. Current State Assessment

5. Workstreams & Milestones

6. Key Technical Decision: Persistence

7. Roles & Responsibilities

8. Risks & Dependencies

9. Timeline & Commitment

10. Launch Readiness Checklist

11. Master Alignment Summary

# 1. Purpose

This document turns the strategy and PRD into a concrete plan to reach a credible first launch (MVP), and — most importantly — surfaces the decisions the team must align on before and during the build. Each section ends with explicit alignment questions. Nothing here is final until those questions are answered.

How to use this:  treat the alignment questions as the agenda for a planning review. Capture an owner and a decision for each before committing to dates.

# 2. MVP Definition & Launch Criteria

The MVP is the smallest product an in-house talent team would trust to run a real role end-to-end.

### Launch criteria (all must be true)

- A team can post a role, receive applications, and move them to a decision.

- Recruiters see a match score with visible reasoning per candidate.

- Applicants can register, apply, and see live status.

- Auth is production-hardened; every material action is logged.

- Data persistence is adequate for the launch footprint (see §6 decision).

### Alignment questions

- Do we all agree on the one sentence that defines "done" for MVP?

- Which AI features are inside the MVP line vs. fast-follow?

- Is launch a paid launch, or a design-partner pilot?

# 3. Scope for v1

| In scope | Out of scope (v1) |
| --- | --- |
| Accounts & RBAC (4 roles) | Agency / multi-client workflows |
| Job lifecycle + applications + status | Native mobile apps |
| Deterministic match scoring | HRIS / payroll / onboarding |
| Applicant dashboard | Analytics suite |
| Observability / audit log | Public job marketplace |

### Alignment questions

- Is anything in "out of scope" actually a launch blocker for the first customer?

- Can we ship without email notifications, or is that in-scope for the applicant journey?

# 4. Current State Assessment

What exists today in the codebase, and the gap to launch.

| Capability | Today | Gap to launch |
| --- | --- | --- |
| Auth & RBAC | JWT + 4 roles; hardened; revocation + reset | Confirm applicant OAuth config for prod |
| Jobs & applications | CRUD, apply, status lifecycle | Confirm notification touchpoints |
| Matching | Deterministic scoring; Pinecone wired | Validate semantic matching on real data |
| AI workflows | JD gen, résumé parse, comms, scheduling | Require provider keys; decide must-haves |
| Applicant UI | Dashboard + tokenized auth (Phase 1–2) | Phases 3–4 polish (states, de-dup) |
| Persistence | JSON file store | Decide DB migration timing (§6) |
| Revocation store | In-memory | Redis for multi-instance / restart safety |
| Observability | Append-only log | Confirm reporting surface needed |

### Alignment questions

- Do we agree this assessment is accurate and complete?

- Which gaps are launch-blocking vs. acceptable known-debt at launch?

# 5. Workstreams & Milestones

Four parallel workstreams converge on launch. Durations are relative sequencing, not committed dates, until §9 is answered.

| Workstream | Milestones (in order) | Exit criteria |
| --- | --- | --- |
| Core product | Harden job→apply→decide; notifications | A real role runs end-to-end |
| AI | Confirm must-have set; validate on real data | Chosen AI features meet quality bar |
| Platform | DB decision; Redis revocation; secrets | Adequate persistence + ops for launch |
| Experience | Design-system Phases 3–4; applicant polish | Accessible, consistent UI states |

### Alignment questions

- Who owns each workstream, and who is the single launch DRI?

- What is the critical path — which workstream gates launch?

# 6. Key Technical Decision: Persistence

The current JSON file store is single-node and not safe for concurrent multi-instance writes. This is the single highest-leverage launch decision.

| Option | Pros | Cons |
| --- | --- | --- |
| Ship v1 on file store (pilot only) | Fastest to launch; zero infra | Not multi-tenant safe; migration later |
| Migrate to a database pre-launch | Scale-ready; durable | Adds build time before launch |

### Alignment questions

- Is the first launch a single-tenant pilot (file store acceptable) or multi-tenant (DB required)?

- If migrating, which datastore, and who owns the migration?

# 7. Roles & Responsibilities

| Area | Responsible | Consulted / Accountable |
| --- | --- | --- |
| Product scope & priorities | Product | Leadership (A) |
| Core build & platform | Engineering | Product (C) |
| AI quality | Engineering + Product | Leadership (C) |
| Experience / design system | Design + Eng | Product (C) |
| Go-to-market & pilots | GTM | Leadership (A) |

### Alignment questions

- Are these owners agreed, with names attached?

- Where are decision rights unclear today?

# 8. Risks & Dependencies

| Risk / dependency | Impact | Mitigation |
| --- | --- | --- |
| AI provider keys / cost | Blocks AI value | Budget + key provisioning owner named |
| File store at scale | Data integrity | Decide DB timing early (§6) |
| AI fairness / explainability | Trust / adoption | Show reasoning; human-in-the-loop |
| Scope creep | Slips launch | Hold the MVP line; defer to fast-follow |

### Alignment questions

- What is our stated risk appetite for launching with known debt?

- What would force us to delay launch?

# 9. Timeline & Commitment

Sequencing is defined; absolute dates are intentionally left open pending capacity and the §6 persistence decision.

| Phase | Focus | Gate |
| --- | --- | --- |
| Phase A | Lock scope, owners, persistence decision | This document signed off |
| Phase B | Core end-to-end + must-have AI | Internal dogfood of a real role |
| Phase C | Experience polish + launch readiness | Readiness checklist green |
| Launch | Design-partner pilots | First team running a live role |

### Alignment questions

- What is our target launch window, and what capacity backs it?

- What are we explicitly willing to cut to hold that window?

# 10. Launch Readiness Checklist

- End-to-end role runs: post → apply → shortlist → interview → decide.

- Production secrets set; no dev defaults; auth hardened.

- Persistence decision executed and verified for launch footprint.

- Chosen AI features validated against a quality bar on real data.

- Applicant journey complete with visible status (and notifications if in scope).

- Observability/audit confirmed; support path defined for Member Services.

- Design-system Phases 3–4 applied to launch surfaces.

# 11. Master Alignment Summary

The decisions that must be settled to commit to a launch. Assign an owner and a decision to each.

| # | Alignment question | Owner | Decision |
| --- | --- | --- | --- |
| 1 | One-sentence MVP definition? |  |  |
| 2 | Which AI features are launch-blocking? |  |  |
| 3 | Paid launch or design-partner pilot? |  |  |
| 4 | Single-tenant (file store) or multi-tenant (DB)? |  |  |
| 5 | Are email notifications in scope for v1? |  |  |
| 6 | Launch DRI and workstream owners? |  |  |
| 7 | Target launch window + backing capacity? |  |  |
| 8 | What are we willing to cut to hold the date? |  |  |
| 9 | Risk appetite for launching with known debt? |  |  |

End of document  ·  New Frontier Recruiting Platform  ·  Planning v1.0